Stress Test Milestones in Taiwan

| Date | Milestones of stress test |
| --- | --- |
| 2011/03/11 | Fukushima Daiichi accident |
| 2011/04/19 | “Programs for Safety Reassessment” approved by Executive Yuan |
| 2011/05/30 | Preliminary Assessment Report for Nuclear Safety, it has been incorporated with the “Stress tests” specifications proposal by the WENRA Task Force at April 21, 2011 |
| 2011/10/07 | “The near-term Overall Safety Assessment Report for NPPs in Taiwan in response to the lessons learned from Fukushima Daiichi accident” approved for reference by Executive Yuan The draft version report in July, 2011 has been included with the “EU Stress tests specifications” issued by ENSREG May 25, 2011 |
| 2011/11~2012/1 | AEC has handled five regulatory meetings on stress test progress with TPC |
| 2012/02 | Draft version of Comprehensive Safety Reassessment report for NPPs in Taiwan in response to the lessons learned from Fukushima Daiichi accident |
| 2012/03 | Stress test Utility reports for three operating NPPs have submitted by TPC |
| 2012/04 | Stress test Utility report for under-constructing NPP has submitted by TPC |
| 2012/08 | “Comprehensive Safety Reassessment report for NPPs in Taiwan in response to the lessons learned from Fukushima Daiichi accident” approved for reference by Executive Yuan |
| 2012/09 | Draft National report for three operating NPPs Draft National report for under-constructing NPP |
| 2012/11 | AEC issued the regulatory orders |
| 2013/01 | Final version of National report for three operating NPPs |
| 2013/02 | To provide the final National report for three operating NPPs to the independent peer review of OECD/NEA |
| 2013/03/04~2013/03/15 | OECD/NEA independent peer review 03/15 press conference |
| 2012/04/23 | Final report of OECD/NEA independent peer review |
| 2012/05/31 | Revision National report for three operating NPPs and under-constructing NPP and four Utilities reports to the ENSREG review team |

Invitation of ENSREG Experts for Peer Review

| Date | Milestones of ENSREG peer review |
| --- | --- |
| 2011/11 | AEC requested to participate with the process of ENSREG peer review in Taiwan-EU Annual Consultation (non-trade issues) hold at Taiwan |
| 2012/11/12 | AEC requested to invite ENSREG to perform the peer review for Taiwan National report in Taiwan-EU Annual Consultation (non-trade issues) hold at Brussels |
| 2012/11/13 | The staffs of AEC discussed the peer review efforts with D1 of DG for Energy at Luxembourg |
| 2013/01 | EC agreed to perform the peer review efforts by ENSREG |
| 2013/02~ 2013/04 | Discussion of ToR and details between AEC and ENSREG |
| 2013/04/22~ 2013/04/26 | The peer review workshop for NAcP |
| 2013/05/02 | First letter of Minister Tsai to DG for Energy |
| 2013/05~ 2013/06 | Discussion of details between AEC and ENSREG, team |
| 2013/06/11~ 2013/06/12 | Second ENSREG Conference on Nuclear Safety in Europe |
| 2013/07/09 | Preparatory meeting for peer review at Brussels |
| 2013/09/21~ 2013/10/04 | peer review work |
| 2013/11 | Final Taiwan’s Country Report |